## Slide 1: PMP Vs SCRUM

## Slide 2: PM Methodologies
Today goals.
PMP (SDLC Linear model)
  What is PMP
  Phases of PMP
SCRUM (SDLC Spiral model)
  What is SCRUM
  Scrum practices
Differences between both methodologies

## Slide 3: PMP
Project Management Process
  Base on the Waterfall model
  PMP phases
    Phase 1: Investigation and Business planning
    Phase 2: Project Planning
    Phase 3: Development
    Phase 4: Testing
      4.1 System testing
      4.2 Regression testing
      4.3 Release testing

## Slide 4: Investigation and Business Planning
Project Manager Process
  Waterfall
    PMP1
Investigation & Business Planning: Assess the viability of a product idea. If viable, research and create business plan and product requirements. |  | 
 | Who | Activity / Deliverable
 | PM | Potential Business Opportunity Document/Messaging
 | QE | Prepare Team Track: Create project or add new version number; Move deferred issues to new project or version
 | TS | Product Issues Report
 | PM | Product Requirements Document (PRD)
 | PM | Business Plan
 | PM | Draft Pricing Plan
 | PM | Plan of Record (POR)
 | UE | Usability Study of Existing GA Product (optional)
 | CT | Executive Project/Product Operations Review
 | CT | PRD Review and Sign-off
Acronyms and Definitions |  | 
CT | Core Team | 
Dev | Development Lead | 
ID | Information Development Lead | 
PM | Product Manager | 
PMM | Product Marketing Manager | 
PO | Product Operations Lead | 
QE | Quality Engineering Lead | 
TS | Technical Support Lead | 
UE | Usability Engineering Lead | 
 | Exit Criteria | 
Jan1 | Feb1 | Mar1 | Apr1 | May1 | Jun1 | Jul1 | Aug1 | Sep1 | Oct1 | Nov1 | Dec1

## Slide 5: Project Planning
PMP2
Project Planning: Research and plan project, including prototypes, specifications, and committed dates for the product. |  | 
 | Who | Activity / Deliverable
 | Dev | Development Specs
 | Dev | Interdependency Doc
 | Dev | Project Plan
 | ID | Information Dev Plan
 | PO | Fulfillment Plan
 | PM | EOL Plan
 | PM, PMM | Statement of Direction
 | PMM | Draft Product Launch Plan
 | QE | QE Project Plan
 | QE | Draft Test Plan
 | UE | UE Plan and Prototyping
 | CT | Core Team Full Project Review with Exec. Mgmt.
 | CT | Committed Internal and External RTM Dates
Acronyms and Definitions |  | 
CT | Core Team | 
Dev | Development Lead | 
ID | Information Development Lead | 
PM | Product Manager | 
PMM | Product Marketing Manager | 
PO | Product Operations Lead | 
QE | Quality Engineering Lead | 
TS | Technical Support Lead | 
UE | Usability Engineering Lead | 
 | Exit Criteria | 
Jan1 | Feb1 | Mar1 | Apr1 | May1 | Jun1 | Jul1 | Aug1 | Sep1 | Oct1 | Nov1 | Dec1

## Slide 6: Development
PMP3
Finally all
Team is
Involved.
Development: Develop and document product, and deliver milestones for functional testing of features as they are complete. |  | 
 | Who | Activity / Deliverable
 | CT | Test Case Review
 | Dev | Export Compliance Forms
 | Dev | Certificate of Originality
 | Dev | Summary Change Management Report
 | ID | First Draft of Docs
 | PM | Beta or Tech Preview Plan
 | PO | Product Release Request
 | PM | EOL Communication
 | PM | Final Pricing Plan
 | PMM | Final Product Launch Plan
 | QE | Test Plan
 | TS | Tech Support Plan
 | Dev | Feature Complete
 | Dev | 80% Sev 1 & 2 Pending Validation
 | QE | 85% Test Cases Written; 100% Functional Cases Executed, 55% Pass; 100% Acceptance Cases Pass
Acronyms and Definitions |  | 
CT | Core Team | 
Dev | Development Lead | 
ID | Information Development Lead | 
PM | Product Manager | 
PMM | Product Marketing Manager | 
PO | Product Operations Lead | 
QE | Quality Engineering Lead | 
TS | Technical Support Lead | 
UE | Usability Engineering Lead | 
 | Exit Criteria | 
Jan1 | Feb1 | Mar1 | Apr1 | May1 | Jun1 | Jul1 | Aug1 | Sep1 | Oct1 | Nov1 | Dec1

## Slide 7: Testing
Testing: Complete testing plans, deliver Beta, and perform regression testing to meet all testing metrics. |  |  | 
 | Who |  | Activity / Deliverable
Phase 4.1 – System Testing |  |  | 
 | CT | War Team Starts | 
 | ID | Approval Draft of Docs | 
 | PM | Beta Results Review | 
 | QE | Start Performance Testing | 
 | Dev | Code Freeze | 
 | QE | 100% System Test Cases Run; 80% System Test Cases Pass; 90% Sev 1 Closed; 90% Sev 2 Closed; 80% Sev 3 Closed | 
Phase 4.2 – Regression Testing |  |  | 
 | ID | Documentation Complete (excluding release notes) | 
 | QE | Start Interoperability Testing | 
 | QE | 100% Regress Test Cases Run; 95% Regress Test Cases Pass; 90% System Test Cases Pass; 100% Sev 1 & Sev 2 Closed; 85% Sev 3 Closed; 60% Sev 4 Closed | 
Phase 4.3 – Release Testing |  |  | 
 | Dev |  | Support Training Done
 | Dev |  | Archival and Code Escrow
 | Dev, QE |  | Production and Trial Web Images Ready
 | ID |  | Release Notes Complete
 | ID |  | PRNs and PDFs to Printer
 | PM, PMM |  | Field Training Complete
 | QE |  | 5-Day Burn Test complete
 | QE |  | 3 Master CD images
Acronyms and Definitions |  | 
CT | Core Team | 
Dev | Development Lead | 
ID | Information Development Lead | 
PM | Product Manager | 
PMM | Product Marketing Manager | 
PO | Product Operations Lead | 
QE | Quality Engineering Lead | 
TS | Technical Support Lead | 
UE | Usability Engineering Lead | 
 | Exit Criteria | 
Jan1 | Feb1 | Mar1 | Apr1 | May1 | Jun1 | Jul1 | Aug1 | Sep1 | Oct1 | Nov1 | Dec1
Beta
Code Freeze

## Slide 8: SCRUM
Self-directed and self-organizing team
Product progresses in a series of month-long “sprints” – “ Iterations”
No external addition of work to an iteration, once chosen
Daily stand-up meeting with special questions
Usually 30-calendar day iterations
Demo to external stakeholders at end of each iteration
Each iteration, client-driven adaptive planning

## Slide 9: SCRUM
Requirements are captured as items in a list of “product backlog”
No specific engineering practices prescribed
Uses generative rules to create an agile environment for delivering projects
Extremely simple but very hard

## Slide 10: AGILE Principles
Highest priority is to satisfy the customer though early and continuous delivery of valuable software.
  Check what they value, continuous feedback.
Welcome changing requirements, even late in development.
Deliver working software frequently, from 2 weeks to 2 months.
  Use short iterations to quickly deliver features.
Working software is the primary measure of progress.
Enable team decision making.
  Self-organization teams.
Embrace communication.

## Slide 11: The Agile Manifesto
Individuals and interactions over processes and tools.
Working Software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.

## Slide 12: SCRUM Development process

## Slide 13: Product Backlog
The Product Backlog is the master list of all functionality desired in the product.
Is allowed to grow and change as during the process.
The Product Owner prioritizes the items in the Product Backlog and describes them to the team

## Slide 14: Sprint Backlog
Projects progress via a series of month-long iterations called Sprints.
The Sprint Backlog is the list of tasks that the Scrum Team is committing that they will complete in the current Sprint.
Items on the Sprint Backlog are drawn from the Product Backlog by the team based on the priorities set by the Product Owner and the team's perception of the time it will take to complete the various features.
Sample Sprint Backlog

## Slide 15: The Daily Scrum
During the sprints the team holds daily meetings ("the daily Scrum").
The Daily Scrum is not used as a problem-solving or issue resolution meeting.
During the Daily Scrum each team member provides answers to the following three questions:
  What did you do yesterday?
  What will you do today?
  Are there any impediments in your way?
Any impediments that are raised become the Scrum Master's responsibility to resolve as quickly as possible.

## Slide 16: Iteration Release Meeting
Held at the end of each iteration.
The Scrum Team shows what they accomplished during the sprint. Typically this takes the form of a demo of the new features.
Participants in the Sprint Review Meeting typically include the Product owner, management, customers, and engineers from other projects.

## Slide 17: The Sprint Planning Meeting
Is attended by the Product Owner, Scrum Master, the entire Scrum Team, and any interested and appropriate management or customer representatives.
During the Sprint Planning Meeting the Product owner describes the highest priority features to the team.
The Scrum Team and the Product Owner define a "Sprint Goal“ (short description of what the Sprint will attempt to achieve)
After the Sprint Planning Meeting, the Scrum Team meets separately to discuss what they heard and decide how much they can commit to during the coming Sprint.

## Slide 18: Chickens and Pigs
During the Scrum Meeting, only the Scrum Team can talk (the pigs).
Anyone else can attend, but should remain silent (the chickens), even the CEO.

## Slide 19: Differences
AGILE | PMP
Every iteration is a “mini” PMP with all the phases, starting from iteration 2 or 3 you can demo the product to stakeholders and customers every iteration (every month) and quickly recognized changes to the PRD. | We can only give customer and stakeholders a beta in phase PMP4 or PMP4.2, to change the code they have to wait a lot of time.

## Slide 20: Differences
AGILE | PMP
Iterations involve all of engineering (QE and Dev) | Hardened exit gates, causes engineering to wait. Entire team is not involved until Phase 3.
Engineering active from day 1 | Engineering waiting for PRD’s and schedules to be complete.
Feature complete much sooner than Waterfall. | 
RTM near waterfall phase 4 entry. | 

## Slide 21: Time lines
Jan1 | Feb1 | Mar1 | Apr1 | May1 | Jun1 | Jul1 | Aug1 | Sep1 | Oct1 | Nov1 | Dec1
Jan1 | Feb1 | Mar1 | Apr1 | May1 | Jun1 | Jul1 | Aug1 | Sep1 | Oct1 | Nov1 | Dec1
PMP time line
Agile time line
PRD
Planning drafts
Plans+TCs+FT
Beta-RC-RTM
PRD
FT
Beta-RC-RTM
PMP4
PMP3
PMP2
PMP1